Ad Marketplace Analytics - Development Log

Goal

Build an end-to-end ad marketplace simulation to demonstrate:

- Marketplace/auction mechanics

- Causal inference (A/B testing, difference-in-differences)

- Churn prediction

- Analytics dashboard

Target: Deployable on HF Spaces, completed in 2 days.

Progress

Step 1: Project Setup

- Initialized with uv

- Dependencies: numpy, pandas, scikit-learn, xgboost, streamlit, plotly, statsmodels, duckdb

Step 2: Advertiser Generator

Built advertiser_generator.py to create synthetic advertiser profiles.

Key design decisions:

- Budget: Power law distribution (few big spenders, many small) — matches real ad marketplaces

- Quality score: Beta(5,2) distribution — skewed toward higher quality since bad advertisers quit

- Churn probability: Inversely related to budget — big spenders stick around longer

Step 3: Auction System

Built auction.py implementing second-price auctions.

How it works:

- Effective bid = bid × quality_score (ad rank)

- Winner = highest effective bid

- Price paid = second-highest bid + $0.01

Why second-price? Encourages honest bidding. You pay less than you bid, so no incentive to game it.

Step 4: Single Day Simulation

Built marketplace.py to run 5,000 auctions per day.

Step 5: Full 90-Day Simulation

Built full_simulation.py with churn tracking.

Bugs & Fixes

Bug 1: Simulation too slow

Problem: Each day took forever to run.

Cause: This line inside the impression loop:

python

eligible = active[active.apply(lambda r: daily_spend[r['advertiser_id']] < r['daily_budget'], axis=1)]

.apply() with axis=1 is slow — basically a Python for-loop. 5,000 impressions × 200 advertisers × 90 days = 90 million operations.

Fix: Pre-compute budget map, use list comprehension:

python

budget_map = dict(zip(active['advertiser_id'], active['daily_budget']))

eligible_ids = [adv_id for adv_id, spend in daily_spend.items() if spend < budget_map.get(adv_id, 0)]

Bug 2: No progress feedback

Problem: Script ran silently, no idea if it was working.

Fix: Added progress prints every 10 days + per-day metrics.

Bug 3: Misleading active_advertisers metric

Problem: Daily metrics showed active_advertisers: 1 even when 30+ were active.

Cause: Was counting unique winners, not active advertisers. One big spender won everything.

Fix: Separated metrics:

- active_advertisers: Signed up and not churned

- unique_winners: Actually won at least one auction

Bug 4: One advertiser dominates all auctions

Problem: From day 2 onward, only 1 unique winner per day.

Cause: Bid formula favored big budgets too heavily:

python

base = 0.10 + (daily_budget / 1000) * 0.5

# $750 budget → $0.475 bid

# $50 budget → $0.125 bid

Big spender bids 4x higher, wins everything.

Fix: Flattened bid curve, added more randomness:

python

base = 0.15 + (daily_budget / 5000) * 0.3

noise = self.rng.uniform(0.5, 1.5)  # Was (0.8, 1.2)